MID PROJECT EVALUATION REPORT

ReviveAI: Driving Customer Retention with

AI-Powered Customer Engagement Intelligence

| Submitted By | Alekhya Kalapatapu (MDS24062), Nurubasha Jani Basha (MBA24378), Pedaprolu Sai Chanukya (MDS24070), Manjunath L (MDS24075), Sudhanshu Sekhara Sahu (MDS24074), Ramnath Naveen (MDS24071) |
| --- | --- |
| Programme | MBA — Business Analytics (2024–Present) |
| Project Mentor | Jagadish G.S. — Consultant, Business Excellence & Management Consulting, KPMG |
| Report Type | Mid Project Evaluation Report |
| Submission Date | April 13, 2026 |

Submitted To

Product, Revenue, Customer Success & Strategy Faculty

# 1. Executive Summary

This Mid Project Evaluation Report documents the progress achieved by the ReviveAI capstone team as of April 2026. ReviveAI is being developed as an AI-powered SaaS customer retention platform designed to address dormancy-driven churn through predictive risk scoring, behavioural analytics, and GPT-4-powered personalised re-engagement. The platform targets a critical and underserved gap in the SaaS customer success landscape — the early, silent disengagement of users before formal cancellation.

As of this evaluation milestone, the team has successfully completed foundational work across problem scoping, dataset acquisition and profiling, feature engineering planning, and model architecture design. The project dataset — comprising 300,000 synthetic SaaS user records across 24 behavioural, billing, engagement, and support dimensions — has been acquired and profiled. Preliminary exploratory data analysis (EDA) reveals statistically significant differentiation across the three target cohorts (Healthy, At-Risk, and Churned), validating the feasibility of the proposed ML classification approach.

The team is on schedule relative to the six-phase project timeline outlined in the original synopsis. Work on MVP model development and the re-engagement layer integration is set to commence in the forthcoming phase. Key risks, open action items, and the next-phase roadmap are detailed in subsequent sections.

| Overall Project Status | Phases Completed | On Schedule |
| --- | --- | --- |
| ✅ On Track | Phase 1 & 2 of 6 | Yes — MVP phase commencing |

# 2. Project Overview & Objectives

## 2.1 Business Problem

SaaS companies routinely lose significant recurring revenue not to sudden cancellations but to gradual, undetected user disengagement — a phenomenon termed 'invisible churn'. Research indicates that 30–40% of total SaaS churn is attributable to dormant users who disengage prior to formal cancellation, and that approximately 70% of churned customers never raised a support ticket before lapsing. Existing tools address isolated segments of this problem but fail to deliver an integrated, end-to-end solution.

## 2.2 Proposed Solution: ReviveAI

ReviveAI is a plug-and-play AI retention layer that combines three core capabilities:

- Predictive Dormancy Risk Scoring: A composite ML model classifying users into Healthy, At-Risk, and Churned tiers based on weighted behavioural, billing, and engagement signals.

- NLP-Driven Churn Attribution: Natural language analysis of support history and usage gap patterns to diagnose the root cause of disengagement.

- GPT-4-Powered Re-Engagement: Automated, contextually personalised outreach messages routed through email, in-app nudges, or proactive CSM workflows.

## 2.3 Research Objectives (Status Update)

| Research Objective | Status | Completion % |
| --- | --- | --- |
| Design & validate AI dormancy detection model | In Progress | 45% |
| Develop GPT-4 re-engagement messaging framework | Planned | 15% |
| Assess measurable impact on retention/revenue metrics | Planned | 10% |
| Evaluate technical integration feasibility | In Progress | 35% |
| Articulate phased product roadmap | Completed | 100% |

# 3. Work Completed to Date

## 3.1 Phase 1 — Problem Scoping & Literature Review (Completed)

The team completed a comprehensive review of academic and practitioner literature on SaaS churn, dormancy-driven disengagement, ML-based churn prediction models, and generative AI in customer engagement. Key findings that informed the project direction include:

- Gartner and Forrester research confirming a 20–30% revenue growth advantage for organisations with proactive retention capabilities.

- Zuora Subscriber Benchmark Study (2024) empirically demonstrating that inactive users are 5× more likely to cancel within 60 days of their last meaningful product interaction.

- Market gap analysis identifying that no current platform — including Gainsight, ChurnZero, Totango, Mixpanel, or Amplitude — integrates predictive dormancy scoring, NLP attribution, and GPT-4 outreach within a single architecture.

- The problem statement, stakeholder map, and research hypotheses were formally documented and approved by the project mentor.

## 3.2 Phase 2 — Data Architecture & Feature Engineering (Completed)

The team completed dataset acquisition, structural profiling, and preliminary EDA. The chosen dataset is a large-scale synthetic SaaS user behaviour dataset with the following characteristics:

| Dataset Attribute | Detail |
| --- | --- |
| Total Records | 300,000 SaaS user records |
| Total Features | 24 (behavioural, billing, engagement & support) |
| Target Variable | target status: Healthy / At-Risk / Churned |
| Churn Score | Continuous score 0–1 (mean: 0.448, std: 0.108) |
| Plan Tiers | Free (30.1%), Basic (29.9%), Pro (25.0%), Enterprise (15.0%) |
| Data Quality | No missing values detected; all columns well-formed |

The 24 features span four signal categories aligned with the ReviveAI model architecture: (1) Behavioural Signals — login frequency, avg. session duration, feature usage count, unique features used, session depth, days since last login; (2) Billing & Subscription Signals — plan tier, monthly revenue, payment failures, days to renewal, subscription age, downgrade events, upgrade events; (3) Email Engagement Signals — email open rate, click rate, days since last email, unsubscribe flag; (4) Support & Satisfaction Signals — support tickets, avg. resolution time, CSAT score, NPS score.

# 4. Exploratory Data Analysis — Key Findings

## 4.1 Target Class Distribution

The dataset reflects a realistic SaaS user base with a pronounced imbalance across the three target classes, consistent with industry norms where the majority of users remain in intermediate at-risk states:

| User Status | Count | % of Total | Avg. Churn Score |
| --- | --- | --- | --- |
| Healthy | 56,889 | 19.0% | 0.293 |
| At-Risk | 240,237 | 80.1% | 0.481 |
| Churned | 2,874 | 0.96% | 0.735 |

The 80.1% At-Risk proportion underscores the scale of the dormancy challenge facing SaaS operators. The 0.96% Churned cohort — while small in proportion — represents a critical validation segment for model training and threshold calibration.

## 4.2 Behavioural Signal Analysis

Login frequency and session depth emerged as the most strongly differentiating behavioural features across the three cohorts:

| Metric | Healthy | At-Risk | Churned |
| --- | --- | --- | --- |
| Avg. Login Frequency | 59.7 logins/period | 41.1 logins/period | 20.0 logins/period |
| Avg. Payment Failures | 1.33 | 2.76 | 4.33 |
| Avg. Churn Score | 0.293 | 0.481 | 0.735 |

The data reveals a clear monotonic progression: as user health deteriorates, login frequency drops sharply (from 59.7 to 20.0), payment failure rates more than triple (1.33 to 4.33), and churn scores increase substantially (0.293 to 0.735). This strong signal separation is a highly encouraging indicator for the predictive model's discriminatory capability.

## 4.3 Plan Tier Distribution

The dataset encompasses a balanced cross-section of plan tiers, with Free and Basic tier users constituting approximately 60% of the user base. This distribution closely mirrors real-world SaaS freemium-to-premium conversion funnels and provides adequate representation across all cohorts for stratified model training.

| Plan Tier | User Count | % Share | Avg. Monthly Revenue |
| --- | --- | --- | --- |
| Free | 90,323 | 30.1% | ₹498.68 |
| Basic | 89,749 | 29.9% | ₹499.03 |
| Pro | 74,982 | 25.0% | ₹499.68 |
| Enterprise | 44,946 | 15.0% | ₹499.25 |

# 5. Model Architecture & Technical Progress

## 5.1 Dormancy Risk Scoring Engine — Design Status

The model architecture for the dormancy risk scoring engine has been designed and documented. The approach employs a multi-stage classification pipeline:

- Stage 1 — Feature Engineering: Derivation of composite signals including recency-frequency-depth (RFD) scores, billing vulnerability index (BVI), and engagement decay indicators from raw dataset features.

- Stage 2 — Model Training: Three candidate algorithms will be evaluated — Logistic Regression (baseline), Random Forest, and XGBoost — with cross-validation on stratified train/test splits to address class imbalance.

- Stage 3 — Risk Score Generation: Continuous churn probability scores (0–1) calibrated to the three-tier classification framework (Healthy < 0.35, At-Risk 0.35–0.65, Churned > 0.65).

- Stage 4 — Interpretability Layer: SHAP (SHapley Additive Explanations) values will be computed to enable feature-level attribution for each user prediction, supporting CSM actionability.

## 5.2 Evaluation Metrics Plan

| Metric | Rationale |
| --- | --- |
| Precision / Recall | Critical for imbalanced classes; minimises false negatives (missed at-risk users) |
| F1-Score | Harmonic mean providing balanced view across precision and recall |
| AUC-ROC | Measures discriminatory power across all classification thresholds |
| Cohen's Kappa | Assesses agreement beyond chance — important for multi-class evaluation |

## 5.3 Re-Engagement Layer — Design Status

The GPT-4 powered re-engagement messaging framework has been architecturally scoped. The module will dynamically condition message generation on: inferred churn reason (from NLP pattern analysis), user risk tier, account tenure, plan tier, and feature usage profile. Output messages will be routed through SendGrid for email and can trigger in-app notifications or CSM alerts. Prompt engineering templates are under development and will be finalised in Phase 4.

# 6. Project Timeline & Phase Status

| Phase | Duration | Milestone | Key Deliverables | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | Weeks 1 | Problem Scoping & Lit Review | Problem statement, literature synthesis, stakeholder map | ✅ Done |
| Phase 2 | Weeks 1–2 | Data Architecture & Model Design | Data schema, feature engineering plan, model specification | ✅ Done |
| Phase 3 | Weeks 2–3 | MVP — Scoring Engine | AI churn risk model (v1), Mixpanel | 🔄 Active |
| Phase 4 | Weeks 3–4 | Re-Engagement & Dashboard | GPT-4 messaging, CSM dashboard, SendGrid integration | 📋 Planned |
| Phase 5 | Weeks 4–5 | Pilot Testing & A/B Eval | Pilot results, A/B test report, model refinement | 📋 Planned |
| Phase 6 | Week 5+ | Financial Analysis & Report | ROI model, full capstone report, executive presentation | 📋 Planned |

# 7. Expected Outcomes & ROI Targets

## 7.1 Quantitative KPI Targets

| KPI | 3–6 Month Target | 1–2 Year Target |
| --- | --- | --- |
| Dormant User Churn Reduction | 15% | Up to 40% |
| User Engagement Score Improvement | +20% | +40–50% |
| Time-to-Intervention | < 24 hours | < 4 hours (automated) |
| Upsell Revenue Uplift | +10% | ₹500,000+ |
| Manual CS Intervention Reduction | 30% | 50% |
| Return on Investment | — | 3× within 24 months |
| Payback Period | — | 9 months |

# 8. Team Contributions & Responsibilities

| Team Member | Roll No. | Primary Responsibilities |
| --- | --- | --- |
| Pedaprolu Sai Chanukya | MDS24070 | Dataset profiling, EDA, ML model design, progress coordination |
| Alekhya Kalapatapu | MDS24062 | Literature review, problem statement, stakeholder analysis |
| Nurubasha Jani Basha | MBA24378 | Data architecture, feature engineering schema, data pipeline |
| Manjunath L | MDS24075 | Model evaluation framework, A/B testing methodology |
| Sudhanshu Sekhara Sahu | MDS24074 | GPT-4 integration design, re-engagement module architecture |
| Ramnath Naveen | MDS24071 | Financial modelling, ROI scenario analysis, presentation |

# 9. Challenges, Risks & Mitigation

| Risk / Challenge | Severity | Mitigation Strategy |
| --- | --- | --- |
| Class imbalance in dataset (At-Risk: 80%) | Medium | SMOTE oversampling and stratified k-fold cross-validation to ensure representative training across all cohorts |
| GPT-4 prompt quality and consistency | High | Structured prompt templates with few-shot examples; output evaluated through human-in-the-loop review before A/B deployment |
| Data privacy & GDPR compliance | High | All data used is synthetic; production deployment guidelines will document consent and anonymisation protocols |
| Timeline compression in Phases 3–4 | Medium | Bi-weekly mentor check-ins and weekly team syncs; modular development to allow parallel workstreams |
| Model interpretability for CSM adoption | Low | SHAP value integration ensures actionable explanations per prediction; dashboard UI to surface key drivers |

# 10. Next Steps & Action Plan

The following deliverables are scheduled for completion prior to the final project submission:

| Action Item | Responsible | Target Date |
| --- | --- | --- |
| Finalise feature engineering & data preprocessing pipeline | Alekhya, Sai Chanukya, Jani Basha | Week 3 |
| Train and evaluate baseline churn classification models (LR, RF, XGBoost) | Alekhya, Sai Chanukya, Manjunath | Week 3 |
| Develop GPT-4 prompt engineering templates for re-engagement | Sudhanshu, Alekhya, Jani Basha | Week 4 |
| Build CSM dashboard prototype (Power BI / Streamlit) | Manjunath, Naveen, Alekhya | Week 4 |
| Conduct A/B test simulation with re-engagement module | Full Team | Week 5 |
| Complete ROI financial model and scenario analysis | Ramnath Naveen, Alekhya, Sai Chanukya, Manjunath | Week 5 |
| Draft final capstone report and executive presentation | Full Team | Week 6 |

# 11. Mentor Evaluation Section

| Evaluation Criterion | Mentor Rating / Comments |
| --- | --- |
| Research Progress & Depth |  |
| Dataset Selection & EDA Quality |  |
| Model Architecture Design |  |
| Team Collaboration & Coordination |  |
| Adherence to Timeline |  |
| Overall Assessment |  |

Mentor Signature: ___________________________     Date: _______________

# 12. Declaration

We hereby declare that this Mid Project Evaluation Report is a true and accurate representation of the work completed by our team as part of the ReviveAI MBA Capstone Project. All data, analysis, and findings presented herein are original and have not been submitted for assessment at any other institution. All external sources have been appropriately cited.

| Team Member | Signature | Date |
| --- | --- | --- |
| Pedaprolu Sai Chanukya |  |  |
| Alekhya Kalapatapu |  |  |
| Nurubasha Jani Basha |  |  |
| Manjunath L |  |  |
| Sudhanshu Sekhara Sahu |  |  |
| Ramnath Naveen |  |  |